## Slide 1
Run 13 RHIC Machine/Experiments Meeting
19 Feb 2013
Agenda:
Status reports

## Slide 2: Run 13 plan based on 20 weeks cryo operation and Fischer et.al. RHIC Collider Projections (FY 2013 – FY 2017), 27 Sep 2012
11 Feb, Begin cool-down to 4.5K
15 Feb, Cool-down to 4.5K in Blue and Yellow Ring complete, begin magnet setup
today, 19 Feb…
15 Feb -1 Mar, RHIC √s = 510 GeV pp machine setup
1-8 Mar, machine ramp-up with 8 hr/night for experiment setup
8 Mar, begin √s = 510 GeV pp physics run
6 Jun, switch to √s = 15 GeV/n AuAu if pp goals are met and end 12.9 week √s = 510 GeV pp physics run
27 Jun, end ~2.5 week √s = 15 GeV/n AuAu physics run or 15.9 week √s = 510 GeV pp physics run, begin cryo warm-up
30 June, cryo warm-up ~complete (19.9 cryo-weeks)
See http://www.rhichome.bnl.gov/AP/Spin2013/ for the Run Coordinator’s detailed plan

## Slide 3
From Fischer et.al. RHIC Collider Projections (FY 2013 – FY 2017), 27 Sep 2012
PHENIX Goal, 250 pb-1 recorded, 750 pb-1 delivered, ≥ 55% polarization
PHENIX GOAL
STAR Goal, 165 pb-1 recorded, 275 pb-1 delivered, ≥ 55% polarization
STAR GOAL

## Slide 5
Additional Information

## Slide 7
For Run 13 the PAC recommends the following (in order of priority):
Running with polarized proton collisions at 500 GeV to provide an integrated luminosity of 750 pb-1 at an average polarization of 55%.
2. Depending on the amount of running time remaining after priority #1
  a. If less than 3 weeks remain, a week of 200 GeV Au+Au collisions.
  b. If at least 3 weeks of running time remain, 3 weeks of 15 GeV Au+Au
  collisions.
3. 8 days of 62 GeV p+p collisions.
4. At the discretion of the ALD, 4 days of low-luminosity running to accomplish the pp2pp goals.

## Slide 8
+$114.7K in bank through Dec 2012

## Slide 9
Chart: BNL Energy Use FY 2010-13

## Slide 10
Chart: RHIC Operations FY10-13
CAD Power 13 | 7.3271 | 8.2402 | 8.9471 | 9.023 | 8.5018 | 8.3724 | 8.8256 | 9.6921 | 10.1671 | 9.9623 | 9.9011 | 9.2335 | 9.1354 | 10.4012 | 12.4794 | 12.395 | 12.4997 | 12.7656 | 12.1326 | 11.9686 | 12.2858 | 12.8804 | 13.743 | 15.1343 | 14.1411 | 15.3661 | 15.8321 | 15.6861 | 15.8615 | 14.9858 | 17.3264

## Slide 11
Chart: RHIC Cryo Operations FY10-13
RHIC Cryo 13 | 0.3553 | 0.35729 | 0.35651 | 0.2317 | 0.039605 | 0.039302 | 0.14661 | 0.35699 | 0.35814 | 0.36014 | 0.35887 | 0.35548 | 0.35336 | 1.4544 | 2.5913 | 2.6351 | 2.5936 | 2.6465 | 2.6458 | 2.6583 | 2.6464 | 2.7002 | 2.7119 | 2.7644 | 2.8338 | 2.8745 | 2.8711 | 2.869 | 2.8457 | 2.8788 | 2.8877

## Slide 12
Chart: C-AD Energy Use FY 2002-13