## Slide 1
BLUEJEANS CONNECTION INFO:
To join the meeting on a computer or mobile phone: https://bluejeans.com/273705843/1875?src=calendarLink
Phone Dial-in +1.408.740.7256 (US (San Jose))
+1.866.226.4650 (US Toll Free)
+1.408.317.9253 (US (Primary, San Jose))
Global Numbers: http://bluejeans.com/numbers
Meeting ID: 273 705 843
Run 20 RHIC Machine/Experiments Meeting
March 17, 2020
Agenda:
General discussion of Run 20 & 9.2 GeV running - W. Christie
Collider Update - C. Liu
LEReC Update - A. Fedotov
STAR Status/update - J.H. Lee
Update on CeC - I. Pinayev
All Other Business (AOB)

## Slide 2
Slide from the 12/3/19 STAR Time mtg presentation
Done
Done
Done
Done
Done
~ 235 Done
~ 38.6 Mevts at present
Done
Done
Done
Done
Done

## Slide 3
Ignoring the CeC and LEReC commissioning, the projection shows an estimate of May 25th to reach the 9.2 GeV data set goal.

## Slide 4
Start 9.2 GeV Physics running Monday evening, February 25th.
With observed rates for 9.2 GeV collisions, we should be able to achieve the full 160 Mevts goal after ~ 10 weeks of “straight” (uninterrupted) running. This gets one to ~ May 25th.
12 days of 7.7 GeV LEReC commissioning (from May 25th ) gets one to June 7th.
8 days of CeC then gets one to June 15th, the end of a 28 Cryo week run (N.B. assumption of 28 Cryo week run.
N.B. The 9.2 Gev Physics running, 7.7 GeV LEReC commissioning, and CEC time may well be run in an interleaved mode from now to the end of the run.
A possible Scenario for how the rest of Run 2020 might proceed
Not included or discussed yet may be 1 – 2 days of diode testing.

## Slide 5
All Other Business (AOB)
With the Corona virus situation things are changing rapidly.
Until further notice, CAD is going to maintain operations of the Science program, but do it in a manner that, to a large extent, minimizes the number of CAD personnel on site at the Lab.