Monday 14 May 2012

15th Scheduling Meeting

_______________

Minutes

_______________

Present : Mei Bai, Bill Christie, Wolfram Fischer, Xiaochun He, Peter Ingrassia, Yun Luo, François Méot, Yusef Makdisi, Phil Pile, Paul Sampson.

- Brief overview of the coming week, including end of UU Run tomorrow Tuesday 15 May : see table next page.

A store will be put up during the OWL shift tonight to run until beam dump at 0900am.

- Excerpts from the discussion :

Tomorrow 15 May, after beam dump :

  - PHENIX needs 6 hours access after beam dump, should be done by 0500-0600pm

  - STAR will have regular look-around

  - 4 hours PS work are needed prior to switch over to new species. Other works  - e-lens, RF, etc. :  see Paul's schedules

Next scheduled Maintenance Day is next week, Wed. 23 May

Next APEX could be May 30th,  and then June 13th, TBC

|  | MONDAY 14 MAY 15th SCHEDULING MEETING - UxU Run ends on Tuesday morning - NSRL is running - BLIP is off since this morning | - Cu cathode at EBIS was installed Wed. 9 during Maintenance Day. - Au installation will start when U is done. |
| --- | --- | --- |
| Mon. 14 |  |  |
| Tue. 15 | End of U run, RHIC beams dumped at 0900am. PS work, ~4 hrs, needed for switch over to AuCu. Access needed at PHENIX, ~6 hrs, asa ethane purge is ok. RHIC CuAu setup could start around 0600pm. |  |
| Wed. 16 |  |  |
| Thu. 17 |  |  |
| Fri. 18 |  |  |
| Sat. 19 |  |  |
| Sun. 20 |  |  |
|  | NEXT SCHEDULING MEETING MONDAY 21 MAY - I will be away, @ IPAC, back for 28's meeting - |  |