## Slide 1: PHENIX Status
Time Meeting, 2/9/2010
Stefan Bathe

## Slide 2: Sampled Integrated Luminosity
0.55 / 1.4 (nb^-1)
= 39 % of goal (for sampled int. lumi.)
30/70 (days)
= 43 % of time

## Slide 3: DAQ Performance
# events
Int. lumi. in nb^-1
Delivered beam ± 30 cm
(PHENIX on)
Recorded beam ± 30 cm
(PHENIX on): 77 %
Recorded beam ± 20 cm
(PHENIX on): 86 %
Delivered beam ± 20 cm
(PHENIX on)
Taking min bias data:
with |z| < 30 cm if DAQ rate < 5 kHz
with |z| < 20 cm if DAQ rate > 5 kHz
HBD acceptance:
± 20 cm
if rate had been > 5 kHz at all times:
could have recorded 4.49 billion events or 0.66 nb^-1
x 10^6

## Slide 4: Beam z Profile
Now: 50-60 %
Run-07: 50 %
Projected Run-10: 65 %
Begin fill: 59 %
After 3 h: 50 %

## Slide 5: Plan for Maintenance Day
MuTr FEM and HV fixes
Change MuTrig TLD's on South Station-1
Fix West Carriage light
HBD rack work
RPC work in North Tunnel