## Slide 1: PHENIX Status
Time Meeting, 3/16/2010
Stefan Bathe

## Slide 2: Past Week History
Repaired HBD module with low gain during Wednesday’s access
Another HBD module developed high gain Thursday (pre-existing short cured itself)
  Fixed in Thursday access
Broken wire in DC West since Thursday morning
  Taking out 5 % of acceptance
  Repair chances low—decided not to fix
Blown fuse in PC this morning—access to fix

## Slide 3: Integrated Luminosity: Accumulated
recorded
delivered
minimum goal
desired
1.22 nb-1 recorded within 30 cm
1.32 nb-1 sampled for high pT photons
1.42 nb-1 sampled for ultraperipheral collisions

## Slide 4: Integrated Luminosity: Per Day
Good past week

## Slide 5: Vertex Efficiency (Per Day)
goal

## Slide 6: Efficiency
Fraction of all events recorded within 20cm = 0.84 (when PHENIX on)
Fraction of all events recorded within 30cm = 0.77 (when PHENIX on)