## Slide 1: RHIC Status of pp Run11
Haixin Huang
Time Meeting
01/04/2011

## Slide 2: Critical Systems
AGS is robust to deliver 60-65% polarization with 1.5*1011
AtR: beam has been dumped into W dump.
Ramp System
  Tested successfully.
  Two ramps in hands: one regular one and one with D’ shifted down
RHIC Injection
  Switching between 9/28MHz cavities is expected to be smooth
RHIC CNI polarimeters
  Dry run for down stream polarimeter has finished. Test run for upstream polarimeter will happen tomorrow.
Tune/orbit feedback on the ramp
  Tune feedback is successful, orbit feedback will require beam for further test. The feedback system is expected to be ready for the first ramp.

## Slide 3: Schedule
Jan. 3-9 Cryo cool down, not much beam activity is expected, just a few owl shifts over the weekend.
The most optimistic estimate is to start beam setup in blue Friday night. Power supply work will take two shifts per day for the weekend, probably also first a few days next week.
The 9AM meeting will start on Friday.
The 3:30PM meeting for beam development will start when we have beam time during day time.