## Slide 1: APEX Summary -- June 9
10 Hz ramp feedback: Largely successful, unable to test turn-off for rebucketing
Dynamic beta* squeeze
Q1 modulation beta* measurement
Beam-beam space charge
  Setting up beam conditions, collisions takes longer than anticipated
IP transfer matrix
  Delayed start transitioning from previous experiment, poor injection
  Tripped sextupole made tune measurements difficult
Local decoupling
  Tried to recover time by working in parallel, but unsuccesfully
  Then weather….
BBA
  Done in largely by the weather, YA1, C3 inflector
Spin flipper response