## Slide 1: RHIC Heavy Ion Run-11
Gregory Marr
Run website: http://www.cadops.bnl.gov/AP/RHIC2011/
http://www.rhichome.bnl.gov/AP/RHIC2011/

## Slide 2: Present Status
200 GeV Physics continues
  25 stores this week
    Including 12 back-to-back
  Blue vertical stochastic cooling pickup repaired
    All 4 longitudinal and vertical systems running
  Continuing tests to squeeze β* during store
  Benefitting from quick turnarounds, high availability, good beam intensities, better lifetime.

## Slide 4
Benefits of stochastic cooling
Cooling all planes
No cooling
Two stores with similar conditions

## Slide 5
Chart: Run11 RHIC AuAu Integrated Luminosity for Physics (200 GeV)
| 40668 | 40669 | 40670 | 40671 | 40672 | 40673 | 40674 | 40675 | 40676 | 40677 | 40678 | 40679 | 40680 | 40681 | 40682 | 40683 | 40684 | 40685 | 40686 | 40687 | 40688 | 40689 | 40690 | 40691 | 40692 | 40693 | 40694 | 40695 | 40696 | 40697 | 40698 | 40699 | 40700 | 40701 | 40702 | 40703 | 40704 | 40705 | 40706 | 40707 | 40708 | 40709 | 40710 | 40711 | 40712 | 40713 | 40714 | 40715 | 40716 | 40717 | 40718 | 40719 | 40720 | 40721 | 40722 | 40723 | 40724 | 40725 | 40726 | 40727 | 40728 | 40729 | 40730 | 40731 | 40732 | 40733 | 40734 | 40735 | 40736 | 40737 | 40738
STAR | 0 | 23.9799 | 76.0907 | 121.196 | 173.4855 | 246.8138 | 246.8138 | 303.2089 | 378.1666 | 466.4793 | 551.7168 | 632.2147 | 705.9019 | 771.2475 | 852.9724 | 962.1965 | 1102.5969 | 1244.0413 | 1336.6204 | 1424.9761 | 1481.8134 | 1508.1394 | 1637.3775 | 1759.9153 | 1883.7047 | 2005.3385 | 2160.0498 | 2192.6257 | 2237.8903 | 2301.8857 | 2490.9124 | 2677.3215 | 2793.4133 | 2974.7511 | 3088.8825 | 3148.8601 | 3269.4444 | 3426.9367 | 3614.3668 | 3760.8807 | 3833.8154
PHENIX | 0 | 23.7284 | 76.391 | 121.7431 | 173.2189 | 242.045 | 242.045 | 300.9718 | 381.5566 | 475.6573 | 565.9816 | 651.1894 | 731.7049 | 804.5165 | 890.6818 | 1010.6489 | 1160.9157 | 1313.0371 | 1412.4078 | 1509.9813 | 1572.9107 | 1601.8479 | 1741.5492 | 1876.5064 | 2012.2879 | 2147.6494 | 2318.7925 | 2354.501 | 2404.241 | 2474.7974 | 2689.2994 | 2900.9182 | 3029.9981 | 3236.2616 | 3366.6044 | 3436.4725 | 3573.3521 | 3753.2941 | 3970.4202 | 4139.1621 | 4224.4743
Preliminary, using Run-10 cross sections

## Slide 6: Schedule and Run Plan
Test of AnDY ZDCs upcoming this week.
Final set of 200 GeV vernier scans this week.
β* squeeze tests at store continuing.
200 GeV physics ends 0800 Monday.
27 GeV setup begins 1600 Monday.