## Slide 1: RHIC Status Update
Time Meeting, V. Schoefer
1/31/12
Progress of beam work
  Beam through energy and storage ramp
  28x28, 1e11
  First ramp on 1/29, blue only, made it to flattop
  Both beams to flattop on fourth ramp
Currently working on injection energy and timing jitter problems
  Resulted in several snake quenches last night
Plan is to do rebucketing setup during day shift today and tomorrow, ramp development at night
Overnight collisions likely by tomorrow night (not likely tonight owing to injection troubleshooting.)

## Slide 2
Time Meeting, V. Schoefer
1/31/12
Still ahead
  Rebucketing setup
  Intensity and bunch number ramp up
  Store setup
    Collisions
    Collimation
  Possible DX training to 255 GeV
  Phase shifter p.s. work (2x 8 hour shifts)
RHIC Status Update