## Slide 1: RHIC Status Update
Time Meeting, V. Schoefer
2/7/12
Spent most of last week raising the bunch number and setting up rebucketing
Progress of beam work
  Energy and storage ramp mechanics are worked out
  Transmission efficiency > 98%
  Polarization ~65% at flattop
  Currently working on getting through rebucketing with high bunch number
    Losses with 109 on 109 pull the permit

## Slide 2
Time Meeting, V. Schoefer
2/7/12
Speed bumps
  Rebucketing setup took somewhat longer than expected
    Essentially re-commissioning LLRF this year
  Several trips of x-arc due to AC problem in 1000P
  Cryo software and communication problem
  Frequent trips of the 9 MHz RF while at store
    Cavity trips due to a very fast rise in vacuum. Not explained yet
  Yellow carbon polarimeters are swamped with noise after rebucketing.
    Blue and yellow bunch distributions are the same
RHIC Status Update