## Slide 1: Maintenance and Accelerator Support
RHIC Run 12

## Slide 2: Last weeks maintenance:
Morning stymied by Power Dip:
  DX training was delayed.
  Early RHIC Ring Tunnel Access for polarimeter delayed.
Scheduled Maintenance Items completed very well.

## Slide 3: RHIC polarimeter work
Both Yellow and Blue targets replaced.
Noise reduction modifications completed.
Excellent work and support from Vacuum, Instrumentation, Polarimeter and other groups.
Pump down time utilized by PHENIX and to compete DX training

## Slide 4: General:
RHIC tunnel opened 0900-1700hrs for maintenance.
~90 jobs 250 man/hours.
Vacuum access between DX trainings in the evening until 2100hrs.

## Slide 5: Next Maintenance:
Requests being reviewed.
Early submission as much as possible.
Discussion Thursday at Supervisors meeting.
Final plan following next Tuesdays Scheduling Meeting Here at 1430hrs…