## Slide 1
RHIC Run 22 Run Status 2/8/2022, V. Schoefer
Injection kicker ‘low kick’ problem solved
  Incorrect terminating resistors installed (40 Ohm instead of 25 Ohm)
  Kick angle consistently ~1.55 mrad (similar to Run 17)
AGS jump quad timing drifted
  New times generated 2/5
  Late acceleration energy looks shifted
  Times were only ~2 weeks old, source of drift unclear
Imperfection bump scan yesterday
  Targeted closed orbit distortion to improve polarization transmission through the RHIC ramp
RHIC pC [%]
STAR ZDC [Hz]
RHIC Intensity [1e11]
AGS jump quad time update
Imp. bump scan
CeC/inj kicker
Booster RF leak
LEReC APEX

## Slide 2
Injection Kicker Angle from TBT orbit
Low energy
APEX

## Slide 3
AGS to U-line Efficiency
X/Y arc to Efficiency
AGS to RHIC Intensity Transfer
X/Y arc to RHIC improved in level and stability since injection kicker resistor change (blue needs work)
AGS to U is still low: working on understanding current transformer calibrations/saturation and possibility of real loss

## Slide 4
RHIC pC polarizations
Polarization decrease fixed with JQ retiming
Still analyzing what caused the shift