## Slide 1: STAR Status Update
Jim Thomas
March 29, 2022

## Slide 2
Overview for the week
Vernier scan on Monday 21st, CeC Monday 28th
Polarization slipped a bit in both rings Thursday-Sunday
Dedicated STAR running over the weekend but Booster problems had an impact on performance
Monday
Monday
Tuesday
Wednesday
Thursday
Friday
Saturday
Sunday
Tues 00:00 – Mon 23:59
93 hr physics (~1100)
269 runs (~3200)
11 hr cosmics (~575)
Vernier scan
Maintenance
RHIC injector problems IP12 pol angle scan
CEC
Booster cavity
Issues; Pol Low
Notes: Plot copied from: STAR ONLINE STATUS viewer => conditions_rich => RICH Scalers_30sec => ZDCandNoKiller
Hours calculated (Tues – Tues) from https://online.star.bnl.gov/RunLog => TRG Setup (your choice) (This is Mon-Mon data so add and subtract Tuesdays)

## Slide 3
Last Week (Previous Week):
  Avg. hrs/day = 11.5 (10.8)
  Avg. Samp.Lumi/day = 3.9 pb-1 (3.4 pb-1)
  Up from last week but Polarization still low
STAR DAQ hours per day
Sampled
Luminosity per day
Hours per day distribution
Blue dots: Last week,
Black dots: Previous weeks Red line: Average
Notes: Plots taken from: https://www.star.bnl.gov/cadaccess/common/common2022/trigger2022/runningStatepp500GeV/plots.html

## Slide 4
BUR request P2L = 120 pb-1 (Statistics, shown below, as of Tuesday 00:00)
Currently at P2L = 80 pb-1, 66% of BUR goal. 7 pb-1 since last week in P2L.
Projection to reach P2L = 105 pb-1 by end of run
BUR Request
Last Tuesday
Linear Projection last 2 week’s rate
Last Tuesday
Notes: Plots taken from: https://www.star.bnl.gov/cadaccess/common/common2022/trigger2022/lumipp500GeV/tracker.html