## Slide 1
RHIC Run 22 Run Status 3/29/2022, V. Schoefer
Difficult weekend
  Long downtime on Friday
  Booster RF failure affected lumi and polarization for several stores
  Performance generally lower relative to previous optimum e.g. (fills 33205-33220)
Stable spin direction measurement at the pC polarimeter done on Friday
RHIC pC [%]
STAR ZDC [Hz]
RHIC Intensity [1e11]
IR4 DX and D0 failure
Maintenance
Booster RF
pC spin direction MD
CeC
Abort relay, sextupole access

## Slide 2
AGS Emittance and Polarization
Some weekend fills affected by Bootser E6 failure (larger emittance)
Emittances still larger than previous optimal performance.

## Slide 3
RHIC Emittance
AGS larger emittances clearly propagating through to store

## Slide 4
RHIC Polarization
Jet pol
Most recent 2 fills are in the lower 50s. Weekend average in the 40’s.

## Slide 5: Plans
As much physics as possible
  20 days remain in run
  CeC has ~12 dedicated days remaining
Development, including spin direction measurements are finished except for any last minute refinements or verifications